Lab 6: Agile Pipelines, Git Workflow & CI/CD Foundations

Project: Neon Outpost (Pixel Forge Games)

Student: Sara  |  Instructor: Prof. Mehdi Mekni  |  October 22, 2026

GitHub repository: <paste your repo link here>

# 1. Introduction

In this lab I acted as the lead developer and product owner for Neon Outpost, a top-down survival shooter made by a 4-person team. I planned a 2-week sprint, set up a Git repository with a feature-branching workflow, wrote two gameplay scripts with unit tests, added a GitHub Actions CI pipeline, and reviewed project risks and production readiness.

# 2. Files Submitted

| File | What it does |
| --- | --- |
| Assets/Scripts/EnemyChase.cs | Enemy chases the player within 5 units and stops beyond 10 (US-03). |
| Assets/Scripts/WaveSpawner.cs | Spawns growing waves from four directions with a break between waves (US-02). |
| Assets/Tests/EditMode/NeonOutpostTests.cs | 7 EditMode unit tests for the chase and wave logic. |
| Assets/Tests/EditMode/EditModeTests.asmdef | Lets Unity's Test Runner find and run the tests. |
| ProjectManagement/SprintBacklog.md | 10 user stories with acceptance criteria, points, and MoSCoW. |
| ProjectManagement/GitWorkflow.md | Branch map, merge rules, commit conventions, Mermaid diagram. |
| ProjectManagement/RiskMatrix.md | 7 risks with likelihood, impact, and mitigation. |
| ProjectManagement/ProductionReadiness.md | Readiness checklist, verdict, and blockers. |
| .github/workflows/unity-ci.yml | CI pipeline: runs tests, then builds for Windows. |
| .gitignore | Unity ignore rules so Library/Temp are not committed. |

# 3. Lab Setup and Authentication

I created a Unity project named NeonOutpost, initialized Git, added a Unity .gitignore, made the first commit, and pushed it to GitHub.

git init

git config user.name "Sara"

git config user.email "<my email>"

git add .

git commit -m "chore: initial Unity project"

git remote add origin <repo-url>

git branch -M main

git push -u origin main

For authentication I used the GitHub CLI (gh auth login), because GitHub no longer accepts account passwords for Git over HTTPS.

[ Paste screenshot here: gh auth status / first push to main ]

Annotation: Shows that I am logged in to GitHub and the first commit reached the main branch.

# 4. Task 1: Sprint Backlog

Sprint goal: a playable core loop where the player can move, shoot, survive waves from four directions, and collect scrap. I wrote 10 user stories and committed 27 story points, staying below the team's estimated capacity of about 30 points.

| Priority | Stories | Points |
| --- | --- | --- |
| Must | US-01 Movement, US-02 Waves, US-03 Chase, US-04 Shooting, US-05 Base health | 16 |
| Should | US-06 Scrap, US-07 Upgrades, US-08 Art pass | 10 |
| Could | US-09 Wave counter | 1 |
| Won't | US-10 Boss enemy (moved to Sprint 2) | 8 |

Design decision: the boss enemy was the largest story (8 points), so I moved it to the next sprint. This protects the sprint goal and leaves room for bug fixing and CI setup.

# 5. Task 2: Git Branching

I created a long-lived develop branch, then a feature branch for each user story. Each feature was rebased on the latest develop and merged with --no-ff so it appears as its own merge commit.

git checkout -b develop

git push -u origin develop

git checkout -b feature/enemy-chase

git add Assets/Scripts/EnemyChase.cs

git commit -m "feat(ai): add enemy chase behavior"

git push -u origin feature/enemy-chase

git fetch origin

git rebase origin/develop

git checkout develop

git merge --no-ff feature/enemy-chase

git push origin develop

To test the workflow, I created feature/wave-spawner, committed WaveSpawner.cs, pushed it, and opened a Pull Request into develop.

[ Paste screenshot here: git log --oneline --graph --all ]

Annotation: The graph shows main, develop, and the two feature branches. The merge commits from --no-ff are visible, so each feature stays grouped in history.

[ Paste screenshot here: Merged Pull Request for feature/wave-spawner ]

Annotation: The PR was reviewed and merged into develop only after the CI checks passed, following our merge rules.

# 6. Task 3: CI/CD Pipeline

I added .github/workflows/unity-ci.yml. It runs on every push to main, develop, and feature branches, and on every Pull Request. It has two jobs: first it runs the EditMode unit tests, then (only if the tests pass) it builds a Windows version of the game and saves it as a downloadable artifact. The Library folder is cached to make builds faster, and the Unity license is stored in GitHub Secrets.

[ Paste screenshot here: Green GitHub Actions run in the Actions tab ]

Annotation: Both the test job and the build job show a green check mark.

# 7. Task 4: Risk Matrix

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Feature creep | High | Med | New ideas go to the backlog, not the current sprint. |
| Scene merge conflicts | High | High | Force Text, one scene owner, use prefabs, Smart Merge. |
| Unstable CI builds | Med | High | License in Secrets, cache Library, pin Unity version. |
| Unrealistic scope | Med | High | Commit 27 of 30 points; day-5 check. |
| Weak enemy AI testing | Med | Med | Unit tests in CI; playtest each merge. |
| Large art files | Med | Med | Git LFS for PSD, WAV, FBX. |
| Low FPS with 100 enemies | Low | High | Object pooling and a stress test. |

# 8. Task 5: Production Readiness

Verdict: NOT READY for a playtest build. CI was just set up, so there is no 7-day stable history and not yet 5 green runs in a row. Movement and shooting are still in progress, and the 100-enemy performance test has not been run. Each of these unchecked items was added to the backlog as a blocker.

# 9. Design Decisions

- Feature Branching with a develop branch: simple for a small team and keeps main always stable.

- Game logic in small static methods (UpdateChaseState, EnemiesForWave): this makes the logic easy to unit test without running the full game.

- Tests run before the build in CI: if tests fail, the slower build step is skipped, which saves time.

- --no-ff merges: keep a clear history where each feature can be found and reverted as one unit.

- Conventional commit prefixes (feat, fix, chore, docs, ci, test): make the history easy to read.

# 10. Lessons Learned

- GitHub requires a token, SSH key, or the GitHub CLI; a normal password does not work for pushing.

- Unity projects need a proper .gitignore, otherwise the huge Library folder gets committed.

- Unity scene files cause merge conflicts easily, so the team must agree on who edits which scene.

- Unity CI needs a license set up as a secret before the build can turn green.

- Writing acceptance criteria first made it clear what to test and when a story is truly done.

- A readiness checklist is a useful reality check: it showed the game is not ready yet, and why.